## Slide 1
Disruptive Technology?
Implementing a ‘state of the art’ client information management system
Larry Stapleton
Executive Manager Service Development
Richmond Fellowship Queensland

## Slide 2: Disruptive Technology?
Clayton M. Christensen coined the phrase ‘disruptive technology’ in his 1997 book “The Innovators Dilemma”
Sustaining technology – ‘incremental improvements’
Disruptive technology – “lacks refinement and may not have proven practical application” ( e.g. Alexander Graham Bell’s ‘electrical speech machine’)
CIMS has characteristics of both – relies on other technology: laptop computers, mobile phones and cloud computing

## Slide 3: What I am talking about today
Where we were in 2015
What we were trying to do
How we went about it
Desired outcomes
On reflection
Final thoughts

## Slide 4: Where we started - 2015
Context of ongoing growth in business – efficiency questions and business systems stretched
Manual business processes and systems
  Paper-based timesheets, manual data entry
Lack of Client Information Management System
  Variety of Excel spreadsheets and Access data bases
Hard copy client files
Current rostering system inefficient and problematic
National Disability Insurance Scheme (NDIS) rollout imminent
  Cloud-based payment (portal) system, choice and control
Notes: RFQ is experiencing poor efficiency which has been identified as being a result of organic growth of business systems and processes. As the organisation has grown and adapted to changing environments, so too have the supporting processes and business systems. It has become clear that the current state of the environment does not meet the needs of the organisation.
The systems are reaching the limits of what is possible, without restructuring the underlying systems and processes in order to achieve a more scalable solution.
NDIS – choice and control, individual service agreements, more disability support rathe than recovery orientated.
Explored different CIMs over the years
Different methods and systems between business units
Variety of Excel spreadsheets and Access databases in various states of disrepair
Client lists, printed files notes and paper client files in filing cabinets.
Double handling of date, timesheets being entered multiple times
Many copies of backup versions of data based and spreadsheets

## Slide 5: What we were trying to do
Achieve efficiencies in both operations and corporate areas
Strategically
  Efficient and successful provision of NDIS and other mental health services
  Position for business growth
  Competiveness
Business
  Organisational delivery capacity
  Staff job satisfaction (timesheets, rostering system, remote access)
  Information management – client outcomes, outputs data capture and timeliness
  Improve performance reporting
  Improved productivity
  Standardise business processes

## Slide 6: How we went about it
Procurement process
  Local and interstate research, vendor presentations etc
Established project team – originally as part of NDIS project
  Project team – Business Analyst, Project Manager and business experts
  Selection recommendation – VisiCase – ‘off the shelf – then customised’, cloud based, outcomes and case planning, integrated rostering and timesheet and payroll functions, pricing and licencing approach
  Project objectives
  Identify and standardise core business processes
  Develop specification – what do we want it to do
  Project plan – system selection, implementation, testing, training, policies and procedures
  Project budget – originally estimated at approx. $ 0.5 M
Notes: Business Analyst helped us surface and clarify our processes.
We also learnt about the benefits of good project management skills in to our work.
Why did we take so long to select a CIMS:
We were not completely happy with the products we had viewed and moreover the drivers weren’t necessarily there until the NDIS was imminent and then significant organisational resources were applied.

## Slide 7: Timeline
Procurement process
  Open tender process Jan – Feb 2016
  Selected vendor presentations
  Interstate research NSW site visits April 2016
  VisiCase – contract signed May 2016
  Vendor office site ‘discovery’ visit June 2016
  Specification agreed February 2017
  UAT available April 2017
  Initial go live 3 July 2017
  NDIS billing through CIMS August 2017
  Progressive partial rollout continued across all NDIS sites from January 2018 in line with NDIS regional rollout (Brisbane July 2018)

## Slide 8: Desired capability benefits
On-line portal for clients to access information
Data entry processes streamlined and duplication removed (incl removal of need for paper based files and case notes)
Automated invoicing system
Automated financial & operational reporting processes
Timesheet & rostering integrated with Payroll system
Automated payment requests through to NDIA portal
Flexible financial reporting (eg. actual vs budget) at individual client level
Notes: invoicing system with detail of service/activities itemised

## Slide 9: Desired outcomes
Enabling streamlined centralised intake
Coordinated linking of rostered staff matched to client need/references
Reduced time spent on client file management
More efficient case management (improved accuracy & less time spent on data recording)
Improved productivity and management of staff resources
Automated rostering & payroll systems which required fewer dedicated staff resources.
Notes: Why we wanted all this:
Already had experience delivering individualised funded support, aware of challenges of rostering across metro Brisbane
We were keen to provide practice evidence of outcomes for people, more accountable staff performance

## Slide 10: On reflection…the 5 best practices..
Proper Planning
What we did well
  Business needs assessment
  Mapped out our business processes (service delivery and finance and payroll)
  Early consultation with stakeholders and agreement on standard processes
  Took time to work out our configuration (specification) requirements
  Running and testing
What could have been done better
  Initial orientation and training on product
  Dedicated vendor implementation team – geographical and language barriers
  Timeframe in achieving agreement on final specification
  Approach to training staff for rollout
  Managed conflicting BAU demands
Notes: Goggle search turn up a lot of advice mainly form vendors about approaches to implementation, most of them stress the same things
Configuration – what do you want – how does it work. Many months back and forth
Standardised business processes impacted on design of background workflow of CIMS
Requirements Ref Group became source of knowledge for going forward

## Slide 11: On reflection…the 5 best practices..
Continuous monitoring
What we did well
  Constant use of UAT process to check before release to our users
  Use of vendor communication tool to log ‘bugs’ and change requests
  Learning from feedback from our end users
  Released functionality in stages – rostering, billing, case planning in line with NDIS rollout demands
  Identified need for an agile training/help desk response from CIMS team
What could have been done better
  Challenges of BAU constraints during NDIS rollout and workforce re-structure
  Recognised challenges of partial rollout
  Expected that implementation would take longer than we had planned
Notes: Configuration – what do you want – how does it work. Many months back and forth
Partial rollout runs into using old approaches in combination with new3 systems and not recognising the efficiencies created.

## Slide 12: On reflection…the 5 best practices..
Updating stakeholders
What we did well
  Continue to work with service delivery and finance team throughout process
  Used a reference group to workshop requirements and for initial orientation to product
  Periodic workshops and question and answer groups with end users
  Notified users of upcoming changes to software
  System of ‘superusers’ and centralised CIMS helpdesk
What could have been done better
  Simplified training material that reflected RFQ’s business processes
  Vendor’s training material often too high level and older/different versions
  Run more face to face workshops
Notes: Configuration – what do you want – how does it work. Many months back and forth
Partial rollout runs into using old approaches in combination with new3 systems and not recognising the efficiencies created.

## Slide 13: On reflection…the 5 best practices..
Preventing scope creep
What we did well
  Rigorous and highly detailed specification documents
  Use of documented meeting processes including agenda and minutes recording
  Good project management approach (“not jumping around like frogs”)
What could have been done better
  Receive more clarity on what was being delivered (sometimes like a ‘box of chocolates’)
  Vendor’s (under) estimate of work involved in delivering additional requirements
  Held vendor to account for non/late delivery of bug fixes and/or changes
  More detailed service level agreement/s
Notes: Credit goes to Project Manager
Configuration – what do you want – how does it work. Many months back and forth
Partial rollout runs into using old approaches in combination with new3 systems and not recognising the efficiencies created.

## Slide 14: On reflection…the 5 best practices..
Vendor Quality Assurance
What we did well
  Selected a vendor whose values align with NGO sector
  Engaged the vendor at senior levels (CEO, Executive Chairman) established a joint steering committee
  Provided feedback on quality assurance issues
  Good value for money
  ‘quid pro quo’ recognition around software development (mutual transformation)
What could have been done better
  Vendor had conflicting demands on their resources
  Small organisation and lack of staff redundancy
  Communication - cultural (ethnic/technical/organisational and language (ESL) issues
Notes: Configuration – what do you want – how does it work. Many months back and forth
P
Mutual transformation – the organisation and the technology transform each other .
Change management managed through through engagement and authentic conversation rather than reference to a theory of org change
partial rollout runs into using old approaches in combination with new3 systems and not recognising the efficiencies created.

## Slide 15: Benefits Achieved
Overall widespread acceptance and positive view of VisiCase
Standardised and better managed (quality) processes from enquiry / referral to intake to service provision
More accurate & timely financial & operational data (NDIS)
Cost to deliver per output hour reduced – removes need for staff to return to office
More productive and efficient services delivered
Increased transparency and accountability for direct service staff
More accurate ROI will be calculated once product is fully delivered
Notes: Increased ROI
for client file notes and timesheet

## Slide 16: Managing change
Engage early to reach agreement on business processes
Established reference groups to provide information early but also to seek input into design
Continue to seek engagement (workshops QnA sessions) round
Responsive graduated training close to rollout - “people need to be told 5 or 6 times before they get it”
Authentic engagement with some awareness of ADKAR approach
Notes: Awareness of ADKAR approach
(high levels of awareness and desire)

## Slide 17: Final thoughts
Know your business processes
Get just the right amount of project management
Responsive graduated training close to rollout - “people need to be told 5 or 6 times before they get it”
Continue to seek engagement and ‘buy in’ all round
it feels like disruption but we haven’t finished yet…
Kia Ora

## Slide 18
Contact details:
Larry Stapleton
Richmond Fellowship Queensland
Level 2 485 Ipswich Rd
Annerley Qld 4103
P.O. Box 665
Annerley Qld 4103
Phone: +617 33632555
Fax: +617 33632557
Email: Larry.Stapleton@rfq.com.au